HOWL PLATFORM · DOCUMENT 05

Phase-Wise Build Plan

Phase 0 to Phase 5 and scheduling: goals, tasks, outputs, exit tests and risks.

Version 0.1 (draft)  ·  28 September 2026  ·  Prepared for the HOWL tech team  ·  First brand: Ampere

How to build the platform in phases, from the foundations to self-serve. Each phase ends with something you can run and check, not a list of finished parts.

# 1. How the phases are cut

- Build one report end to end before building the second. The first report proves every stage; the second proves reuse.

- Each phase has an exit test. A phase is done when its test passes, not when its parts exist.

- The platform core must not change to add a report. If Phase 2 needs a core change to ship the second report, the core was designed wrong and is fixed as a general capability.

- Scheduling comes last. It wraps a chain that already works reliably by hand.

# 2. Before Phase 0 (this week)

- Agree the decisions in document 07, section 1.

- Start archiving Ampere's Search Console data now. Search Console keeps only 16 months of history. Export it monthly from today, or year-on-year comparisons will have nothing to compare against.

- Collect three months of real sample files for each source Ampere uses; they become test fixtures.

- Get answers to the open questions about the engagement-rate sheet (document 06, section 6).

# 3. Phases

## Phase 0 · Foundations

Goal: Agree the shapes everything plugs into, for one brand (Ampere).

Indicative duration: 1 week for one developer.

### Build

- Repo skeleton, Python project, pytest, GitHub Actions.

- Supabase project; SQL migrations for every table in document 04.

- Manifest JSON Schema and loader; manifests/ampere.json written and validated.

- Canonical schemas v1 (and paid_v2) as SQL and as Python definitions.

- Generator contract (GeneratorSpec, Generator) and a registry.

- Secrets set up (Supabase Vault or Secret Manager).

### Outputs

- Migrations that create an empty, correct database.

- A validated Ampere manifest.

- The generator contract module.

Exit test: howl validate --brand ampere passes, and every table exists in Supabase.

### Risks to watch

- Over-designing schemas before real data is seen. Keep v1 minimal; versioning allows growth.

## Phase 1 · First report end to end

Goal: Produce Ampere's organic search report from a CSV drop with one command.

Indicative duration: 2 to 3 weeks for one developer.

### Build

- Drive watcher for inbox/google_search_console/ with hashing.

- gsc_csv adapter → canonical_search, with upsert and unplaceable-row flagging.

- Classifier: ledger lookup, manifest rules (variants, roster), Haiku top-up with caching and a cost cap.

- Review queue as a Google Sheet with two-way sync into the ledger.

- gsc_organic_report generator (xlsx first) with brand styling and data checks.

- Basic orchestrator and CLI: howl run, run log, resume from a failed stage.

- Delivery to Drive.

### Outputs

- A branded August 2026 organic search report for Ampere in Drive.

- A review Sheet with real decisions in the ledger.

Exit test: One command turns an August CSV into a report draft. Running it again produces zero new review items and an identical file.

### Risks to watch

- Misspelling rules that catch real words (see the "amber"/"empire" note in document 04).

- Search Console CSV exports differ by export type; save each variant as a test fixture.

## Phase 2 · Live data and the second report

Goal: Add Windsor as a live source, and ship reports that reuse the core without changing it.

Indicative duration: 3 weeks for one developer.

### Build

- Windsor puller with per-source re-pull windows.

- Adapters: meta_ads, google_ads, ga4, then linkedin_ads, ig_fb_organic, yt_organic.

- paid_v2 schema; metric dictionary in the manifest.

- paid_social_report generator.

- Legacy importer and engagement_rate_report generator (document 06).

### Outputs

- Paid social and engagement-rate reports for Ampere from live data.

- Historical engagement rates loaded and flagged as legacy.

Exit test: The second and third reports ship with zero changes to the platform layer (checked by reviewing the diff).

### Risks to watch

- Windsor field names differ from platform UI names; map them against the connector documentation.

- Platform-specific definitions of "engagement". Settle them in the metric dictionary first.

## Phase 3 · Shared review services

Goal: Make the review queue and ledger robust enough for every brand and report.

Indicative duration: 1 to 2 weeks for one developer.

### Build

- Impact scoring per domain; blocking thresholds per deliverable.

- Ledger supersession, reasons, audit view.

- Promotion of recurring decisions into manifest rules.

- Review Sheet improvements: filters, AI suggestion column, bulk actions.

### Outputs

- A review workflow an analyst can run without a developer.

Exit test: A rerun of any past period resurfaces zero resolved items, and review time on the second month is measurably lower than the first.

### Risks to watch

- Two people editing the review Sheet at once. Sync must be idempotent.

## Phase 4 · Orchestration

Goal: Run the whole chain from one trigger, reliably, with notifications.

Indicative duration: 1 to 2 weeks for one developer.

### Build

- Full run state machine with resume.

- Gmail draft and Slack DM delivery.

- Daily summary: failed runs, expired sources, stale review items.

- Container image; deploy as a scheduled job; optional n8n for triggers and notifications.

### Outputs

- Drafts arriving in the reviewer's inbox or Slack.

Exit test: Trigger to draft with no manual steps in between, for every Ampere deliverable.

### Risks to watch

- Expired OAuth connections in Windsor. Alert on auth_status changes.

## Phase 5 · Self-serve

Goal: Let account managers run reports and submit media plans without a developer.

Indicative duration: 2 to 3 weeks for one developer.

### Build

- Control Sheet with Apps Script buttons: pick brand, deliverable, period, run.

- Media plan upload; naming convention; generated names and UTMs; canonical_plan.

- media_plan_report generator (plan versus actual).

- Onboarding checklist for a second brand.

### Outputs

- A working self-serve Sheet.

- A second brand onboarded using only a manifest and adapters that already exist.

Exit test: An account manager produces a report for a brand without asking a developer.

### Risks to watch

- Naming conventions not followed at campaign setup. The generated names must be copied, never retyped.

## After Phase 5 · Scheduling

Add scheduled runs (monthly reports on the 3rd, after Search Console data settles) once a month of on-demand runs has gone through without manual fixes.

# 4. Timeline overview

| Phase | Focus | Indicative | Cumulative |
| --- | --- | --- | --- |
| 0 | Foundations | 1 week | Week 1 |
| 1 | First report end to end (GSC) | 2 to 3 weeks | Weeks 2 to 4 |
| 2 | Windsor, paid social, engagement rate | 3 weeks | Weeks 5 to 7 |
| 3 | Shared review services | 1 to 2 weeks | Weeks 8 to 9 |
| 4 | Orchestration and delivery | 1 to 2 weeks | Weeks 10 to 11 |
| 5 | Self-serve and media plans | 2 to 3 weeks | Weeks 12 to 14 |

Durations assume one developer familiar with Python and are estimates to revise after Phase 1.

# 5. Repo layout

howlplatform/

platform/                  # core, no report logic

manifest/                # JSON Schema, loader, validation

store/                   # SQL migrations, db helpers

ingest/                  # windsor.py, drive.py, legacy.py

adapters/                # gsc_csv.py, meta_ads.py, ... one per source type

classifier/              # ledger lookup, rules, ai.py (Claude calls)

review/                  # queue, Sheet sync, impact scoring

ledger/

orchestrator/            # run state machine, run log

delivery/                # drive.py, gmail.py, slack.py

deliverables/

contract.py              # GeneratorSpec, Generator, registry

gsc_organic_report/

paid_social_report/

engagement_rate_report/

manifests/

ampere.json

tests/

fixtures/                # real sample files per source

golden/                  # expected outputs per generator

cli.py                     # howl run | validate | review-sync

# 6. Definition of done for any component

- Has tests against real sample data.

- Writes to the run log.

- Fails with a message that says what went wrong and how to fix it.

- Contains no report-specific logic if it lives in platform/.

- Documented in one short README in its folder.