HOWL PLATFORM · DOCUMENT 07

Decisions, Risks and Open Questions

What to agree before building, what could go wrong, and what is still unknown.

Version 0.1 (draft)  ·  28 September 2026  ·  Prepared for the HOWL tech team  ·  First brand: Ampere

The choices that need agreeing before Phase 0, the main risks and how they are handled, and the questions still open.

# 1. Decision log

Status "Proposed" means recommended here and awaiting agreement.

| # | Decision | Recommendation | Why | Status |
| --- | --- | --- | --- | --- |
| D1 | Canonical store | Postgres on Supabase from day one | Ledger and ranked queue need real queries; Sheets outgrown quickly | Proposed |
| D2 | Windsor access | REST API (or Windsor sync into Postgres), not MCP | A scheduled pipeline needs a plain, testable API | Proposed |
| D3 | PowerPoint library | python-pptx | pptxgenjs is JavaScript and would add a Node service | Proposed |
| D4 | Review surface | Google Sheet per brand with two-way sync | No UI to build; same tool as Phase 5 | Proposed |
| D5 | AI results | Cache every answer; apply above 0.85 confidence, queue the rest | Repeatable builds, near-zero repeat cost | Proposed |
| D6 | Late data | Re-pull windows per source (Meta 28 days, GSC 3 days) | Platforms revise recent numbers | Proposed |
| D7 | Slack delivery | DM the reviewer; never post to a client channel | Matches "never auto-sent" | Proposed |
| D8 | Generator contract | Generators declare inputs, required columns, outputs | Platform can check readiness before running | Proposed |
| D9 | Narrative model | Claude Opus 5 by default; test Sonnet 5 as a cheaper option | Low volume; quality matters | Proposed |
| D10 | Metric definitions | One metric dictionary; averages as ratio of sums | Fixes the averaging errors in the current sheet | Proposed |
| D11 | Manifest store field | Remove canonical_store Drive path; store is keyed by brand_id | Store is Postgres, not Drive | Proposed |

# 2. Risk register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Search Console history lost beyond 16 months | High if not acted on | No year-on-year comparisons | Start monthly exports now |
| Windsor does not cover a needed field or channel | Medium | Report gap | CSV fallback per source; direct connector for Meta as the spec allows |
| Metric definitions disputed after reports ship | Medium | Rework, client confusion | Agree the metric dictionary before Phase 2; notes tab in every report |
| Review queue neglected | Medium | Runs blocked or wrong tags | Impact ranking, blocking thresholds, daily summary of stale items |
| Campaign names not following the convention | High | Plan-versus-actual joins fail | Generated names only; unmatched campaigns go to review |
| OAuth connections expire | Medium | Missing data | Monitor auth_status; alert on change |
| Personal data from CRM leaks into AI calls or reports | Low | High | Hash lead IDs; never send CRM rows to Claude |
| Core accumulates report-specific logic | Medium | Platform becomes hard to extend | Review rule: no report names in platform/; checked in Phase 2 exit test |

# 3. Open questions

| # | Question | Owner | Needed by |
| --- | --- | --- | --- |
| Q1 | Exact formula for "Total" engagement rate in the current sheet | Sheet owner | Phase 2 |
| Q2 | Engagement definition per platform; does YouTube count views? | Account lead | Phase 2 |
| Q3 | Reporting period and average window (12 complete months or including current) | Account lead | Phase 1 |
| Q4 | Are boosted posts paid or organic? | Account lead | Phase 2 |
| Q5 | Which brands follow Ampere, and which sources do they use? | Founder | Phase 5 |
| Q6 | Windsor plan: number of accounts and connectors needed | Tech | Phase 2 |
| Q7 | Naming convention and plan taxonomy for media plans | Media team | Phase 5 |
| Q8 | Output format per client: xlsx, pptx or Google Sheet? | Account lead | Phase 1 |
| Q9 | Blocking threshold for review (starting proposal: 2% of the key metric) | Analyst | Phase 1 |